Day 3 Progress Report (Feb 2, 2025)

### Summary of Work Done

A lot has been completed in the last 24 hours, making huge progress in Sprint 1. The focus has been on resume parsing, database integration, and API testing to ensure everything runs smoothly before moving to the next phase.

### 1️⃣ Database & Backend Fixes

- Flask was successfully connected with PostgreSQL.

- Installed flask-sqlalchemy and psycopg2-binary to handle database operations.

- Encountered an import error related to resume_controller.py. Debugging fixed the issue.

- The database migration process was completed using Alembic:

  - flask db init

  - flask db migrate -m "Added structured resume fields"

  - flask db upgrade

- After facing migration issues, the resumes table was manually created in PostgreSQL.

- Debugging logs were added to check if data was inserted correctly.

- Confirmed that parsed resume data is now being stored successfully in PostgreSQL.

### 2️⃣ Resume Parsing Enhancements

- Implemented PDF text extraction using PyMuPDF and pdfplumber.

- Integrated spaCy for NLP-based job role detection.

- Created skills.json and job_titles.json to dynamically match extracted skills and job roles.

- Updated resume_parser.py to extract:

  - Name ✅

  - Email ✅

  - Phone Number ✅

  - Skills ✅

  - Job Role ✅

- Fixed an issue where the wrong job role was being detected or displayed as Unknown.

- Added a new approach for job role extraction by analyzing work experience and projects.

- Improved debugging by adding logs to track detected entities and parsing accuracy.

### 3️⃣ API Development & Testing

- Updated API endpoints:

  - /api/upload-resume (POST) – Now allows resume uploads and parsing ✅

  - /api/test (GET) – Simple test endpoint to check API health ✅

- Fixed a 404 error caused by incorrect blueprint registration.

- Ensured the API correctly processes resume files and stores parsed data in the database.

- Postman was used for API testing, confirming that all endpoints function correctly.

- Verified that data stored in PostgreSQL matches the extracted resume information.

### 4️⃣ Git & JIRA Updates

- JIRA Progress:

  - SCRUM-5: Store parsed text in PostgreSQL → ✅ DONE

  - SCRUM-6: Build UI for resume upload → 🔵 TO DO

  - SCRUM-7: Test resume parsing feature → 🔵 TO DO

- Committed latest changes to GitHub:

  - git commit -m "Implemented resume parsing with job role extraction"

  - git push origin dev

### 5️⃣ Code Highlights

📍 resume_parser.py (Extracts text, parses name, email, phone, skills, and job role)
📍 resume_controller.py (Handles resume uploads and database insertion)
📍 routes.py (Defines API endpoints and integrates backend logic)
📍 config.py (Manages database connections and configurations)