Day 2 Documentation – AI Resume Screener & Ranking System

Date:
January 31, 2025

Version:
1.0

### 1. Standup Meeting & Task Updates

- A standup meeting was conducted to plan and align tasks for the day.

- Sprint 1 Task 1 (Backend Setup) was moved to ‘Done’.

- Sprint 1 Task 2 (Database Integration) was completed and marked ‘Done’.

- Sprint 1 Task 3 (Resume Parsing Implementation) was added to ‘To Do’.

### 2. Git Setup & Branching Structure

- The Git repository was cleaned up and structured properly.

- The old main and dev branches were deleted.

- A new main** branch** was created from feature-resume-parsing for a stable production-ready base.

- A new dev** branch** was created from main for all development work.

- A feature branch (feature-resume-parsing****) was created from dev for the current sprint work.

- All code written so far was committed and pushed to the proper branches.

### 3. PostgreSQL Setup – Step by Step

#### A. Installing PostgreSQL

- PostgreSQL was installed on the system.

- The psycopg2-binary package was installed in the Flask environment to enable database connections.

#### B. Setting Up the Database

- Opened the PostgreSQL terminal (psql).

- Created a new database named ai_resume_dev:

CREATE DATABASE ai_resume_dev;

- Created a user with login access and assigned a password:

CREATE USER resume_admin WITH ENCRYPTED PASSWORD 'securepassword';

- Granted full access to the user for the database:

GRANT ALL PRIVILEGES ON DATABASE ai_resume_dev TO resume_admin;

#### C. Connecting PostgreSQL to Flask

- Installed Flask-SQLAlchemy for ORM-based database handling:

pip install flask-sqlalchemy

- Configured the Flask app to connect with PostgreSQL:

- from flask import Flask

- from flask_sqlalchemy import SQLAlchemy

- app = Flask(__name__)

- app.config['SQLALCHEMY_DATABASE_URI'] = 'postgresql://resume_admin:securepassword@localhost/ai_resume_dev'

db = SQLAlchemy(app)

- Tested the connection by running a database query:

- with app.app_context():

- db.session.execute("SELECT 1")

print("Database connection successful!")

- The connection was successful, and Flask is now linked to PostgreSQL.

#### D. Creating Initial Tables

- Defined a basic users table in models.py:

- class User(db.Model):

- id = db.Column(db.Integer, primary_key=True)

- name = db.Column(db.String(100), nullable=False)

- email = db.Column(db.String(255), unique=True, nullable=False)

password = db.Column(db.Text, nullable=False)

- Created and applied the database migrations:

- flask db init

- flask db migrate -m "Initial migration"

flask db upgrade

- Verified that the users table was successfully created in the database.

### 4. Summary of Today’s Progress

✅ Conducted standup meeting and updated task board.
✅ Cleaned up and structured Git repository with proper branching.
✅ Fully set up PostgreSQL, created the database, configured user roles, and tested connectivity.
✅ Linked Flask to PostgreSQL and created the first database table.