Sprint Roadmap – AI Resume Screener & Ranking System

Project Name: AI Resume Screener & Ranking System

Author: Shiva Shankar Murali Krishnan

Date: January 30, 2025

Version: 1.0

1. Overview
This document outlines the sprint roadmap for the AI Resume Screener & Ranking System, breaking down development into structured phases. The roadmap follows an Agile Scrum approach with six 2-week sprints, ensuring incremental progress, testing, and validation at each stage.

2. Sprint Plan & Objectives

Sprint 1 (Weeks 1-2): Backend & Resume Parsing Setup

- Set up Flask backend and PostgreSQL database

- Implement user authentication (JWT-based)

- Develop resume upload & parsing using PyMuPDF

- Store extracted data (name, skills, experience, education) in the database

- API endpoints for uploading & retrieving resumes

Sprint 2 (Weeks 3-4): AI Resume Scoring System

- Implement TF-IDF + Cosine Similarity for job-resume matching

- Upgrade to BERT embeddings for deeper AI-based ranking

- Integrate FAISS for fast similarity search

- Develop API for AI resume ranking & return score

Sprint 3 (Weeks 5-6): AI Feedback & Resume Optimization

- Integrate ChatGPT API for recruiter-like resume feedback

- Implement feedback module (suggests resume improvements)

- Develop “Humanize My Resume” feature for AI-driven rewriting

- Test AI responses for accuracy & relevance

Sprint 4 (Weeks 7-8): Job Match Prediction & Scraping

- Implement job scraping module (LinkedIn/Indeed API)

- Develop AI-based job matching system using BERT embeddings

- Display top-matching jobs for each resume

- Build API endpoint for fetching job recommendations

Sprint 5 (Weeks 9-10): Competitor Analysis & Resume Benchmarking

- Compare resumes against similar applicants (benchmarking system)

- Implement leaderboard feature (e.g., "Top 10% of Python Developers")

- Show job market trends (e.g., “75% of Data Scientists have AWS Cert”)

- AI-generated Resume Upgrade Suggestions based on market trends

Sprint 6 (Weeks 11-12): Deployment & Final Testing

- Dockerize backend & frontend for easy deployment

- Implement CI/CD pipeline (GitHub Actions) for auto-deployment

- Deploy on AWS/GCP with auto-scaling

- Set up monitoring & logging (Prometheus/Grafana)

- Final security checks & penetration testing

- Launch MVP version! 🚀

3. Milestones & Deadlines

- MVP Completion: Week 12

- Beta Testing: Weeks 13-14

- Public Release: After Week 14 (post-user feedback)

4. Success Metrics

- AI ranking accuracy > 80%

- Job match relevance > 85%

- User engagement > 100+ test users

- System uptime > 99.9% after deployment